# CommUNIT-E Cloud Migration Checklist (Beginner Friendly)

Date: 2026-04-01

Goal: Move your app from local machine to Zanode using GitHub and a managed PostgreSQL database, with minimal risk and clear rollback options.

# 0) What You Need Before You Start

[ ] GitHub account with access to your repository.

[ ] Zanode account with permission to create apps and databases.

[ ] Your project pushed to GitHub (main or production branch).

[ ] A list of required environment variables and secrets (do not store in code).

[ ] At least 60-90 minutes for first setup.

Official docs reference: https://docs.zanode.co.za/

# 1) Pre-Migration Safety Backup (Do This First)

[ ] Create a full ZIP backup of the current project folder, including data exports.

[ ] Export residents/faults/projects data snapshots from the app (if available).

[ ] Create one "migration point" git commit locally.

[ ] Push that commit to GitHub so cloud build can use the exact version.

[ ] Write down your current local URLs, admin accounts, and test users.

# 2) GitHub Preparation

[ ] Confirm your production branch name (recommended: main).

[ ] Ensure .env is gitignored and not committed.

[ ] Confirm no secrets exist in tracked files (especially data/*.json and config files).

[ ] If secrets were exposed before, rotate them now (Google, Telegram, WordPress, etc.).

# 3) Create Zanode App From GitHub

In Zanode dashboard:

[ ] Create New App.

[ ] Choose GitHub as source.

[ ] Authorize repository access if prompted.

[ ] Select repository and production branch.

[ ] Confirm build and start commands:

- Build: npm run build

- Start: npm run start

- Node version: 22.x (recommended to match your local target).

[ ] Create/deploy app and wait for first build result.

Docs: https://docs.zanode.co.za/deploying/build-settings

# 4) Create Managed PostgreSQL in Zanode

In Zanode dashboard:

[ ] Create New Database -> Managed PostgreSQL.

[ ] Choose region close to your app (same region preferred).

[ ] Save connection details securely (host, port, db name, user, password, SSL mode).

[ ] Whitelist app access rules if required by Zanode UI.

[ ] Do NOT paste database password in code files.

Docs: https://docs.zanode.co.za/databases/managed-postgresql

# 5) Configure Environment Variables in Zanode

Add all required variables in Zanode app settings (Configuration -> Environment variables):

[ ] DATABASE_URL=postgresql://USER:PASSWORD@HOST:PORT/DB?schema=public&sslmode=require

[ ] SESSION_SECRET=<strong random secret, 32+ chars>

[ ] NEXTAUTH_URL or APP_BASE_URL=<your Zanode app URL> (if used in your auth flows)

[ ] GOOGLE_CLIENT_ID=<value>

[ ] GOOGLE_CLIENT_SECRET=<value>

[ ] GOOGLE_CALLBACK_URL=https://<your-domain>/api/auth/google/callback

[ ] GOOGLE_ALLOWED_DOMAIN=unityincommunity.org.za

[ ] GOOGLE_MAPS_API_KEY=<value>

[ ] WORDPRESS_APP_PASSWORD=<value> (env only)

[ ] TELEGRAM_BOT_TOKEN=<value>

[ ] TELEGRAM_CHAT_ID=<value>

[ ] JOB_RUNNER_TOKEN=<value>

After saving env vars, redeploy/restart app from Zanode dashboard.

Docs: https://docs.zanode.co.za/configuration/environment-variables

# 6) Run Database Setup (Schema + Data)

After first successful app deployment with DATABASE_URL:

[ ] Run Prisma generate: npm run db:generate

[ ] Apply schema in production-safe way: npx prisma migrate deploy

[ ] If no migrations yet, use: npx prisma db push (temporary), then create migrations later.

[ ] Backfill JSON/file data into PostgreSQL: npm run db:backfill-json

[ ] Verify row counts for key tables (residents, faults, projects, notifications).

# 7) Post-Deployment Smoke Tests (Must Pass)

[ ] Open app URL and login with Google SSO.

[ ] Confirm dashboard loads without timeouts.

[ ] Create a test resident and verify persistence after refresh.

[ ] Create a test fault and verify it appears in Queue, Map, and Overview.

[ ] Verify Fault Settings can save and reload correctly.

[ ] Verify Telegram test notification arrives.

[ ] Verify email workflow runs in OFF/DEMO/LIVE mode as expected.

[ ] Verify public dashboard shows public-safe data only.

# 8) Domain and Callback Finalization

[ ] Attach your production domain in Zanode.

[ ] Enable HTTPS certificate (automatic if supported).

[ ] Update Google OAuth authorized redirect URI to production callback URL.

[ ] Update any webhook callback URLs (Telegram/jobs/integrations) to production domain.

[ ] Redeploy after callback/domain changes.

Docs: https://docs.zanode.co.za/domains/custom-domains

# 9) Security Hardening Final Checks

[ ] Confirm SESSION_SECRET is set in production.

[ ] Confirm super-admin operations are protected by role checks.

[ ] Confirm no plaintext app passwords in settings payloads or saved JSON.

[ ] Confirm local fallback super-admin password is not enabled in production.

[ ] Rotate all exposed secrets from earlier development phases.

[ ] Enable regular backups/snapshots for PostgreSQL.

# 10) Go-Live Plan (Low Risk)

[ ] Set communication modes to OFF or DEMO during final test day.

[ ] Run full workflow test with test data.

[ ] Switch communication modes to LIVE only after sign-off.

[ ] Announce go-live time to admins.

[ ] Keep local instance as emergency fallback for 24-48 hours.

# 11) Rollback Plan (If Something Breaks)

[ ] Redeploy previous known-good Git commit from Zanode deployment history.

[ ] Switch integrations to OFF mode to avoid accidental messages.

[ ] Restore database snapshot if data corruption occurred.

[ ] Use maintenance mode banner while rollback is in progress.

# 12) Daily Operations After Go-Live

[ ] Review errors/logs each morning.

[ ] Verify overnight jobs executed (Telegram deferred queue, scheduled jobs).

[ ] Check DB disk usage and backup status weekly.

[ ] Update dependencies monthly and run security audit before deploy.

# Quick Command Reference

npm ci

npm run build

npm run test

npm run db:generate

npx prisma migrate deploy

npm run db:backfill-json

# Notes For You (First-Time Deployment)

1. If stuck, do not change many things at once. Change one setting, redeploy, retest.

2. Keep a deployment log: date/time, what changed, outcome.

3. Never paste secrets into source files. Use Zanode env vars only.

- Because mutation CSRF checks now enforce trusted origins, make sure APP_URL and/or PUBLIC_ALLOWED_ORIGINS are correctly set in cloud env before go-live, or cross-origin admin actions will be blocked by design.